# Site24x7 Uptime Report SystemSite24x7 Uptime Report System

Phase-by-Phase Implementation GuidePhase-by-Phase Implementation Guide

Using Create React App (CRA)Using Create React App (CRA)

# Project Overview

This document outlines the phased approach to building a React TypeScript application using Create React App that processes Site24x7 uptime monitoring reports and generates formatted summaries for Slack.

## Key Requirements

Technology Stack:Technology Stack:

• Create React App with TypeScript template

• React 18+

• Tailwind CSS for styling

• PDF.js (pdfjs-dist) for PDF processing

## Monitored Sites Configuration

The system tracks two categories of sites with different output formats:

CRITICAL File Sites (With bullet points):CRITICAL File Sites (With bullet points):

• Stakes777.com

• Stakes

• x7casino

• X7casino2.com

DOWN File Sites (With bullet points):DOWN File Sites (With bullet points):

• RBM-stakes.com

## Output Format Examples

CRITICAL incidents format (with bullet points):CRITICAL incidents format (with bullet points):

* Stakes777.com is Critical at 12:06AM Resolved at 12:19AM* Stakes777.com is Critical at 12:06AM Resolved at 12:19AM

* Stakes is Critical at 03:45PM Resolved at 04:12PM* Stakes is Critical at 03:45PM Resolved at 04:12PM

DOWN incidents format (with bullet points):DOWN incidents format (with bullet points):

* RBM-stakes.com is Down at 01:37AM Resolved at 01:56AM* RBM-stakes.com is Down at 01:37AM Resolved at 01:56AM

* RBM-stakes.com is Down at 03:23PM Resolved at 03:37PM* RBM-stakes.com is Down at 03:23PM Resolved at 03:37PM

## Overall Summary Format

The system must generate a comprehensive summary showing:

• Total incidents count (Critical + Down)

• Critical incidents count

• Down incidents count

• Affected monitors breakdown

• Per-monitor incident count

Example Summary Output:Example Summary Output:

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

📊 OVERALL SUMMARY📊 OVERALL SUMMARY

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Total Incidents: 7

Critical: 3 | Down: 4

Affected Monitors: 4/5

Monitor Breakdown:

• Stakes777.com: 2 incidents (1 Critical, 1 Down)

• Stakes: 1 incident (1 Critical, 0 Down)

• x7casino: 1 incident (1 Critical, 0 Down)

• RBM-stakes.com: 3 incidents (0 Critical, 3 Down)

# PHASE 1: Project Setup with Create React App

Goal:Goal:

Set up the React TypeScript project using Create React App and configure Tailwind CSS.

### Setup Commands:

1. Create new React app with TypeScript:

npx create-react-app uptime-report-app --template typescript

2. Navigate to project:

cd uptime-report-app

3. Install Tailwind CSS:

npm install -D tailwindcss postcss autoprefixer

npx tailwindcss init -p

4. Install PDF.js:

npm install pdfjs-dist

5. Configure Tailwind (update tailwind.config.js):

content: ["./src/**/*.{js,jsx,ts,tsx}"]

6. Add Tailwind directives to src/index.css:

@tailwind base;

@tailwind components;

@tailwind utilities;

### Tasks:

- 1. Clean up default CRA files (remove unnecessary code)

- 2. Create basic folder structure in src/:

• components/

• utils/

• types/

- 3. Test that Tailwind is working

- 4. Run development server: npm start

### Deliverables:

✓ Working CRA project with TypeScript

✓ Tailwind CSS configured and functional

✓ PDF.js installed

✓ Clean project structure

✓ Development server running on localhost:3000

# PHASE 2: Basic PDF Upload Component

Goal:Goal:

Create a drag-and-drop upload component and extract text from PDF files.

### Tasks:

- 1. Create UploadZone.tsx component with:

• Drag and drop functionality

• Click to upload

• File type validation (PDF only)

• Visual feedback (hover, active states)

- 2. Configure PDF.js worker in public folder

- 3. Create pdfParser.ts utility to:

• Load PDF file

• Extract text from all pages

• Combine text into single string

- 4. Add loading state while processing

- 5. Display extracted text in console.log for debugging

- 6. Show filename and file size after upload

### Code Example (PDF.js setup):

import * as pdfjsLib from 'pdfjs-dist';

pdfjsLib.GlobalWorkerOptions.workerSrc =

`//cdnjs.cloudflare.com/ajax/libs/pdf.js/3.11.174/pdf.worker.min.js`;

### Deliverables:

✓ Working drag-and-drop upload zone

✓ PDF text extraction functional

✓ Loading state during processing

✓ File info display

✓ Error handling for invalid files

# PHASE 3: Parse Incidents from PDF Text

Goal:Goal:

Extract and parse incident data from the PDF text for monitored sites.

### Tasks:

- 1. Create types/index.ts with TypeScript interfaces:

interface Incident {

monitor: string;

status: 'Critical' | 'Down';

startTime: string;

endTime: string;

rawStartTime: string;

}

- 2. Create utils/constants.ts with monitored sites arrays

- 3. Create utils/incidentParser.ts to:

• Split text into lines

• Check each line for target monitor names

• Extract timestamps using regex

• Return array of incidents

- 4. Create utils/timeFormatter.ts to convert times:

• From: "Jan 15, 2026 3:37:03 PM"

• To: "03:37PM"

- 5. Display parsed incidents in a simple list

- 6. Add sorting by chronological order

### Regex Pattern for Time Extraction:

/(Jan|Feb|Mar|Apr|May|Jun|Jul|Aug|Sep|Oct|Nov|Dec)\s+\d+,\s+\d+\s+\d+:\d+(?::\d+)?\s+(?:AM|PM)/g

### Deliverables:

✓ TypeScript types defined

✓ Incident parser utility

✓ Time formatter utility

✓ Constants for monitored sites

✓ Simple incident list display

✓ Chronological sorting

# PHASE 4: Dual File Upload (Critical & Down)

Goal:Goal:

Support uploading two separate PDF files and detect their type based on filename.

### Tasks:

- 1. Update App.tsx to manage two file states:

• criticalFile state

• downFile state

• criticalIncidents array

• downIncidents array

- 2. Create two UploadZone components with different themes:

• Critical zone: Red/orange accent colors

• Down zone: Blue/purple accent colors

- 3. Implement filename detection logic:

if (filename.toLowerCase().includes('critical'))

if (filename.toLowerCase().includes('down'))

- 4. Update incident parser to filter by site category:

• Critical sites: Stakes777.com, Stakes, x7casino, X7casino2.com

• Down sites: RBM-stakes.com

- 5. Process files independently and maintain separate lists

- 6. Show upload status for each file (uploading, processing, complete)

### Deliverables:

✓ Two distinct upload zones

✓ Filename detection logic

✓ Site category filtering

✓ Separate state management

✓ Upload status indicators

# PHASE 5: Format Output with Correct Styling

Goal:Goal:

Format incidents with proper styling - bullets for both Critical and Down.

### Tasks:

- 1. Create components/IncidentList.tsx component

- 2. Implement formatting function that:

• Adds "* " prefix for Critical incidents

• Adds "* " prefix for Down incidents

- 3. Create ResultsDisplay.tsx component with two sections:

• 🔴 CRITICAL INCIDENTS

• 🔵 DOWN INCIDENTS

- 4. Style output sections with:

• Dark background (bg-gray-900)

• Monospace font (font-mono)

• Proper line spacing

- 5. Display formatted output in scrollable container

- 6. Add section separators between Critical and Down

### Deliverables:

✓ IncidentList component

✓ ResultsDisplay component

✓ Correct bullet formatting

✓ Styled output sections

✓ Proper visual separation

# PHASE 6: Overall Summary Statistics

Goal:Goal:

Generate comprehensive summary showing all statistics.

### Tasks:

- 1. Create utils/summaryCalculator.ts to calculate:

• Total incidents (Critical + Down)

• Critical count

• Down count

• Affected monitors count

• Per-monitor breakdown

- 2. Create components/SummaryStats.tsx component

- 3. Display summary with visual cards showing:

• Total incidents (large number)

• Critical vs Down split

• Affected monitors fraction (e.g., 4/5)

- 4. Add monitor breakdown section showing each monitor with:

• Monitor name

• Total incidents for that monitor

• Critical count

• Down count

- 5. Position summary at the top of results page

- 6. Use Tailwind grid for responsive card layout

### Deliverables:

✓ Summary calculator utility

✓ SummaryStats component

✓ Visual statistics cards

✓ Per-monitor breakdown

✓ Responsive grid layout

# PHASE 7: Copy to Clipboard Functionality

Goal:Goal:

Implement copy-to-clipboard for easy Slack posting.

### Tasks:

- 1. Create utils/clipboard.ts utility function

- 2. Create components/CopyButton.tsx reusable component

- 3. Add three copy buttons:

• Copy Critical Only

• Copy Down Only

• Copy All (Summary + Critical + Down)

- 4. Format copied text correctly:

• Include emojis (🔴 for Critical, 🔵 for Down)

• Add section separators

• Maintain bullet formatting

- 5. Add visual feedback:

• "Copied!" message on success

• Button color change

• Auto-reset after 2 seconds

- 6. Test clipboard API across browsers

### Deliverables:

✓ Clipboard utility function

✓ CopyButton component

✓ Three copy button variants

✓ Proper text formatting

✓ Visual success feedback

# PHASE 8: Polish, Testing & Deployment

Goal:Goal:

Finalize the application and deploy to production.

### Tasks:

- 1. Add error handling for:

• Invalid PDF files

• Corrupted files

• No incidents found

• Wrong filename format

- 2. Implement responsive design:

• Mobile (< 640px)

• Tablet (640px - 1024px)

• Desktop (> 1024px)

- 3. Add loading animations and transitions

- 4. Create "Reset" button to clear all data and start over

- 5. Write comprehensive README.md with:

• Installation instructions

• Usage guide

• File naming conventions

• Deployment instructions

- 6. Test with actual Site24x7 PDF files

- 7. Build for production: npm run build

- 8. Deploy to hosting platform:

• Vercel (recommended for React apps)

• Netlify

• GitHub Pages

### Deployment to Vercel:

1. Install Vercel CLI: npm i -g vercel

2. Run: vercel

3. Follow prompts to deploy

4. Get production URL

### Deliverables:

✓ Comprehensive error handling

✓ Fully responsive design

✓ Smooth animations

✓ Reset functionality

✓ Complete documentation

✓ Production build

✓ Live deployment URL

# File Naming Conventions

The system detects incident type based on filename. Ensure your Site24x7 export files follow these naming patterns:

CRITICAL Files (must contain "critical"):CRITICAL Files (must contain "critical"):

✓ critical_report.pdf

✓ site24x7_CRITICAL_jan15.pdf

✓ Critical-Incidents-January.pdf

✓ Jan15-critical-outages.pdf

DOWN Files (must contain "down"):DOWN Files (must contain "down"):

✓ down_report.pdf

✓ downtime_jan15.pdf

✓ site24x7_DOWN_January.pdf

✓ Jan15-down-incidents.pdf

# Final Project Structure

uptime-report-app/

├── public/

├── src/

│   ├── components/

│   │   ├── UploadZone.tsx

│   │   ├── ResultsDisplay.tsx

│   │   ├── SummaryStats.tsx

│   │   ├── IncidentList.tsx

│   │   └── CopyButton.tsx

│   ├── utils/

│   │   ├── pdfParser.ts

│   │   ├── incidentParser.ts

│   │   ├── timeFormatter.ts

│   │   ├── clipboard.ts

│   │   ├── summaryCalculator.ts

│   │   └── constants.ts

│   ├── types/

│   │   └── index.ts

│   ├── App.tsx

│   ├── App.css

│   ├── index.tsx

│   └── index.css

├── package.json

├── tailwind.config.js

├── tsconfig.json

└── README.md

# Quick Start Guide

- 1. Create the project:

npx create-react-app uptime-report-app --template typescript

- 2. Install dependencies:

cd uptime-report-app

npm install -D tailwindcss postcss autoprefixer

npm install pdfjs-dist

- 3. Configure Tailwind:

npx tailwindcss init -p

- 4. Start development:

npm start

- 5. Build for production:

npm run build

# Next Steps

- 1. Review this document and understand each phase

- 2. Use Claude Code to implement each phase sequentially

- 3. Test each phase before moving to the next

- 4. Prepare your Site24x7 PDF files with correct naming

- 5. Deploy to production once all phases are complete

Document Version: 2.0 - Create React AppDocument Version: 2.0 - Create React App

Created: January 15, 2026Created: January 15, 2026